**Daily Scrum Meeting Minutes:**

03/20/2017

Attendees: Jeffrey Perez, Luis Perera

Start time: 5:30

End time: 5:40

Jeffrey Perez:

* What was done since the last scrum meeting?
* Worked on fixing the issue with the panel description
* What is planned to be done until the next scrum meeting?
* Find a solution for the panel description.
* What are the hurdles?
* Getting the description to display the proper text.

Luis Perera:

* What was done since the last scrum meeting?
* Research on how to upload a build for iOS.
* What is planned to be done until the next scrum meeting?
* Find a solution for the panel description.
* What are the hurdles?
* Getting the description to display the proper text.

03/21/2017

Attendees: Jeffrey Perez, Luis Perera

Start time: 5:00

End time: 5:10

Jeffrey Perez:

* What was done since the last scrum meeting?
* Tried to find a solution to the bug with the panel description.
* What is planned to be done until the next scrum meeting?
* Figure out the solution to the panel description problem in the scripts.
* What are the hurdles?
* Figuring out where in the scripts we are having the problem.

Luis Perera:

* What was done since the last scrum meeting?
* Fixed some bugs with the panels.
* What is planned to be done until the next scrum meeting?
* Creating build for iOS
* What are the hurdles?
* The Xcode project fails to upload app to iTunes Connect.

03/22/2017

Attendees: Jeffrey Perez, Luis Perera

Start time: 5:30

End time: 5:40

Jeffrey Perez:

* What was done since the last scrum meeting?
* Fixed the problem with the panel description by editing the script.
* What is planned to be done until the next scrum meeting?
* Create a stable build for Android, iOS, Mac OS X, and Windows.
* What are the hurdles?
* N/A

Luis Perera:

* What was done since the last scrum meeting?
* Trying to upload build to App Store
* What is planned to be done until the next scrum meeting?
* Creating build for iOS
* What are the hurdles?
* The Xcode project fails to upload app to iTunes Connect.

03/23/2017

Attendees: Jeffrey Perez, Luis Perera

Start time: 5:30

End time: 5:40

Jeffrey Perez:

* What was done since the last scrum meeting?
* Created stable builds for Android, iOS, Mac OS X, and Windows.
* What is planned to be done until the next scrum meeting?
* Upload SKOPE AR Android build onto the Google Play Store.
* What are the hurdles?
* Uploading iOS to Apple Store.

Luis Perera:

* What was done since the last scrum meeting?
* Trying to upload build to App Store.
* What is planned to be done until the next scrum meeting?
* Creating build for iOS
* What are the hurdles?
* The Xcode project fails to upload app to iTunes Connect.